SECURE SOFTWARE ENGINEERING LAB EXAM

20CYS401

NAME:N.ABHINAIREDDY

REGNO:CH.SC.U4CYS23029

# Software Requirements Specification and Secure Engineering Report

Zero Trust Enterprise Access Portal

Complete examination submission aligned with all 16 assessed phases

| Document control | Value |
| --- | --- |
| Document ID | ZTAP SSE 001 |
| Version | 2.0 |
| Date | 8 October 2026 |
| Scope | Requirements, design, security engineering, Scrum, implementation, testing and deployment evidence |
| Project | Zero Trust Enterprise Access Portal |

# Executive summary

This report applies the complete 16 phase Secure Software Engineering laboratory workflow to one consistent system: the Zero Trust Enterprise Access Portal. The portal verifies identity, server side authorization, device posture, policy constraints and explainable risk on every access request. Each phase is derived from the preceding phase and is traceable to implementation and test evidence.

# Assessment alignment

| Phase | Activity | Marks | Evidence in this report |
| --- | --- | --- | --- |
| 1 | Agile Process | 6 | Scrum with XP, principles, refactoring and mitigations |
| 2 | Requirements Engineering | 7 | Stakeholders and prioritized SRS |
| 3 | Requirements Analysis and UML | 7 | Use cases and scenario analysis |
| 4 | Data and Information Flow | 7 | ER, DFD and trust boundaries |
| 5 | Architecture and Design | 7 | Architecture, components and patterns |
| 6 | User Interface Design | 5 | Four or more role screens and rationale |
| 7 | Threat Modeling and Security | 10 | Assets, STRIDE, information flow and vulnerabilities |
| 8 | Attack Tree and Refinement | 6 | Attack tree and refined controls |
| 9 | Product Backlog and Jira | 7 | 12 stories, Jira hierarchy and two sprint plans |
| 10 | Sprint Execution and Metrics | 7 | Workflow, Scrum, burndown, velocity and review |
| 11 | Secure Development | 6 | Repository, secrets, dependencies and SAST |
| 12 | Secure Coding and Refactoring | 4 | Modules, fixes and secure handling |
| 13 | Docker and Kubernetes | 7 | Container and orchestration security |
| 14 | CI CD and Security Testing | 7 | Pipeline, tests, fuzzing and defects |
| 15 | Logging Monitoring and Hardening | 5 | Events, alerts, hardening and deployment |
| 16 | Final Security Review | 1 | End to end traceability and remaining risks |

# Contents

Phase 1  Agile Process

Phase 2  Requirements Engineering

Phase 3  Requirements Analysis and UML

Phase 4  Data and Information Flow

Phase 5  Architecture and Design

Phase 6  User Interface Design

Phase 7  Threat Modeling and Security

Phase 8  Attack Tree and Refinement

Phase 9  Product Backlog and Jira

Phase 10  Sprint Execution and Metrics

Phase 11  Secure Development

Phase 12  Secure Coding and Refactoring

Phase 13  Docker and Kubernetes

Phase 14  CI CD and Security Testing

Phase 15  Logging Monitoring and Hardening

Phase 16  Final Security Review

Appendices  Tools technologies and verification summary

# Phase 1  Agile Process and Development Approach

Marks 6   Deliverable  Agile approach, Manifesto mapping, refactoring evidence and risk mitigations

## 1. Agile Methodology Selection

For the ZTAP project, we have selected a hybrid Agile methodology combining Scrum with selected eXtreme Programming (XP) practices.

### Selected XP Practices:

Pair Programming: For critical components like the Policy Engine and Authentication Service to ensure immediate peer review of security-critical logic.

Test-Driven Development (TDD): Ensuring that all access control rules, risk assessments, and authentication flows are rigorously tested before implementation.

Continuous Integration (CI): Automated builds and security testing (SAST, dependency scanning) on every commit.

Refactoring: Continuous improvement of code structure without altering external behavior, crucial for maintaining a clean security posture.

### Why this is suitable for a security-critical application:

Scrum provides a structured framework for managing complexity and delivering iterative value through Sprints. However, standard Scrum lacks specific engineering practices. By incorporating XP practices like TDD and Pair Programming, we introduce rigorous quality control and security oversight at the code level. This hybrid approach ensures that we can respond to changing business needs (Scrum) while maintaining the high assurance and low defect rate required for an enterprise zero-trust portal (XP).

## 2. Agile Manifesto Principles Mapped to ZTAP

Individuals and interactions over processes and tools:

*ZTAP Mapping:* Fostering close collaboration between the development team and the security team on threat models and architectural reviews, ensuring security is built-in rather than bolted-on by a tool later.

Working software over comprehensive documentation:

*ZTAP Mapping:* Prioritizing demonstrable features, such as a working Policy Engine making ALLOW/DENY decisions, over lengthy theoretical specifications. (Though security docs remain essential, the focus is on the working system).

Customer collaboration over contract negotiation:

*ZTAP Mapping:* Active involvement of stakeholders (Security Administrators, Resource Owners) in defining and refining security requirements, risk thresholds, and access workflows.

Responding to change over following a plan:

*ZTAP Mapping:* The ability to rapidly adapt the Risk Engine and Policy Engine to the evolving threat landscape and new attack vectors identified during the project lifecycle.

Simplicity - the art of maximizing the amount of work not done - is essential:

*ZTAP Mapping:* Adhering to the principle of "least-privilege by default." Keeping access rules, policy definitions, and the codebase as simple as possible to reduce the attack surface and minimize potential vulnerabilities.

## 3. Refactoring Opportunities

### Refactoring 1: Inline Authorization Checks → Middleware-based RBAC

Before: Each API route manually checks user roles (e.g., if (user.role === 'admin')). This approach is error-prone; developers might forget the check on a new endpoint.

After: Implementation of a withAuthorization('SECURITY_ADMIN') middleware wrapper that centrally intercepts requests.

Security improvement: Eliminates the risk of missed authorization checks on critical endpoints (broken access control).

Maintainability improvement: Provides a single point of change for role-evaluation logic.

### Refactoring 2: Direct Password Handling → Dedicated AuthService

Before: Password hashing and comparison logic are implemented inline within the login and registration API routes.

After: Encapsulating all password operations into a dedicated AuthService.verifyCredentials() method using Argon2id.

Security improvement: Ensures consistent hashing parameters across the application and prevents accidental logging or exposure of plaintext passwords in route handlers.

Maintainability improvement: Creates a single, highly cohesive module for all credential handling, simplifying future updates (e.g., changing work factors).

## 4. Agile Limitations and Risks for Security-Critical Systems

Risk 1: Fast iterations and pressure to deliver features quickly may lead to skipping thorough security reviews or penetration testing.

Mitigation: Enforce a mandatory security review checklist per sprint. Integrate automated security testing (SAST/DAST) into the CI pipeline to catch low-hanging fruit automatically.

Risk 2: Changing requirements and constant refactoring may invalidate the initial threat model, introducing unforeseen attack vectors.

Mitigation: Make a lightweight threat model review a mandatory component of the "Definition of Done" for any architectural or significant feature change.

# Phase 2  Requirements Engineering

Marks 7   Deliverable  Stakeholders and concise functional, nonfunctional and security requirements

## 1. Stakeholders

| Stakeholder | Description | Key Concerns |
| --- | --- | --- |
| Employee/User | Standard user requesting access to enterprise resources. | Ease of use, quick access approvals, clear feedback on access denial. |
| Security Administrator | Manages system-wide security policies, roles, and device trust configurations. | Comprehensive visibility, fine-grained policy enforcement, incident response capabilities. |
| Resource Owner | Responsible for specific enterprise resources and defining access criteria. | Granular control over resource access, delegation of approval authority. |
| Auditor | Independent entity verifying compliance with security standards and regulations. | Immutable audit logs, transparent access decisions, historical reporting. |
| System Administrator | Manages the underlying infrastructure (Docker, K8s, PostgreSQL). | System uptime, scalability, easy deployment, backup and recovery. |

## 2. Functional Requirements

| ID | Requirement Description | Priority |
| --- | --- | --- |
| FR-01 | The system must allow Users to authenticate using a secure mechanism. | Must |
| FR-02 | The system must provide Security Administrators with a dashboard to manage Users and Roles. | Must |
| FR-03 | The system must allow Resource Owners to register and manage Resources. | Must |
| FR-04 | The system must track Device Trust state (TRUSTED, COMPLIANT, UNTRUSTED, COMPROMISED). | Must |
| FR-05 | The system must allow Users to submit Access Requests for specific Resources. | Must |
| FR-06 | The Policy Engine must evaluate access requests based on Identity, Role, Device Trust, Resource Policy, and Time. | Must |
| FR-07 | The Risk Engine must calculate a risk score (0-100) for each access request. | Should |
| FR-08 | The system must support Access Decisions of ALLOW, DENY, STEP_UP_AUTHENTICATION, and REQUIRE_APPROVAL. | Must |
| FR-09 | The system must route REQUIRE_APPROVAL decisions to the designated Resource Owner. | Should |
| FR-10 | The system must generate immutable Audit Logs for all authentication attempts and access decisions. | Must |
| FR-11 | The system must provide role-specific Dashboards tailored to the logged-in user. | Should |
| FR-12 | The system must manage active Sessions and allow Security Admins to terminate them. | Must |
| FR-13 | The system must implement account lockout mechanisms after consecutive failed login attempts. | Must |
| FR-14 | The system must allow Security Administrators to assign multi-role mappings to Users. | Should |
| FR-15 | The system must provide search and filter capabilities for Audit Logs and Access Requests. | Could |

## 3. Non-Functional Requirements

| ID | Requirement Description | Priority |
| --- | --- | --- |
| NFR-01 | Performance: The Policy Engine must evaluate access requests in under 200ms. | Must |
| NFR-02 | Scalability: The system must support horizontal scaling to handle 10,000 concurrent users. | Should |
| NFR-03 | Availability: The system must achieve 99.9% uptime during business hours. | Must |
| NFR-04 | Usability: The user interface must comply with WCAG 2.1 AA accessibility standards. | Should |
| NFR-05 | Maintainability: The codebase must maintain a minimum test coverage of 85%. | Must |
| NFR-06 | Portability: The application must be deployable via Docker and Kubernetes. | Must |
| NFR-07 | Compatibility: The web frontend must support the latest versions of Chrome, Firefox, Safari, and Edge. | Should |
| NFR-08 | Documentation: All API endpoints must be documented using OpenAPI/Swagger specifications. | Should |

## 4. Security Requirements

| ID | Requirement Description | Priority |
| --- | --- | --- |
| SR-01 | Confidentiality: All sensitive data in transit must be encrypted using TLS 1.2 or higher. | Must |
| SR-02 | Authentication: Passwords must be hashed using the Argon2id algorithm; plaintext storage is strictly forbidden. | Must |
| SR-03 | Authorization: All API endpoints must implement server-side Role-Based Access Control (RBAC). | Must |
| SR-04 | BOLA Protection: The system must verify that the requesting user has authorization to access the specific requested entity ID (Prevent IDOR/BOLA). | Must |
| SR-05 | Input Validation: All user inputs must be strictly validated and sanitized on the backend prior to processing. | Must |
| SR-06 | Session Security: Session tokens must be securely generated, stored in HttpOnly/Secure cookies, and have a defined expiration time. | Must |
| SR-07 | CSRF Protection: The system must implement anti-CSRF tokens for all state-changing operations. | Must |
| SR-08 | Security Headers: HTTP responses must include appropriate security headers (e.g., CSP, X-Frame-Options, HSTS). | Must |
| SR-09 | Audit Logging: Audit logs must be tamper-evident and append-only at the application level. | Must |
| SR-10 | Secrets Management: Cryptographic keys and application secrets must be stored securely (e.g., using a vault or environment variables), never in code. | Must |
| SR-11 | Privilege Escalation: System architecture must prevent vertical and horizontal privilege escalation attacks. | Must |
| SR-12 | Device Trust: The system must verify Device Trust status before evaluating access policies. | Must |
| SR-13 | Least Privilege: Internal services and database users must operate with the minimum privileges necessary. | Must |

# Phase 3  Requirements Analysis and UML

Marks 7   Deliverable  Use case diagram, two specifications and scenario analysis

Figure 1 UML use case diagram

## 1. Use Case Diagram

The Zero-Trust Access Portal (ZTAP) use cases encompass actions taken by four core actors: Employee (User), Security Administrator, Resource Owner, and Auditor.

## 2. Critical Use Case 1: Request Access to Internal Application

Actor: Employee

Preconditions: User is authenticated, device is registered, resource exists and is active.

Main Flow:

Employee selects a targeted resource.

Employee enters the justification or reason for access.

Employee submits the access request.

System captures current device context and information.

Policy engine evaluates the request against RBAC and ABAC rules.

Risk engine generates a risk score (0-100).

Access decision is returned to the user.

Audit log entry is created.

Alternative Flow:

*Step-Up Auth*: If Risk Score is 60-80, the system sets status to STEP_UP_AUTHENTICATION requiring MFA.

*Approval Needed*: If the Resource is highly sensitive and requires manual override, the status is set to REQUIRE_APPROVAL.

Exception Flow:

*Compromised Device*: If device trust evaluates to COMPROMISED, immediate DENY.

*Inactive User*: If user account is suspended or inactive, immediate DENY.

*Missing Resource*: If the requested resource is inactive or removed, system throws an error.

Postconditions: An AccessRequest entity is created, an AccessDecision is recorded, and an AuditLog entry is firmly stored.

## 3. Critical Use Case 2: Evaluate Access Request

Actor: System (Policy Engine)

Preconditions: A valid AccessRequest payload is received.

Main Flow:

Validate the user identity and session token.

Check role authorization via RBAC policies.

Evaluate device trust (TRUSTED, COMPLIANT, UNTRUSTED, COMPROMISED).

Check resource sensitivity and access constraints.

Evaluate temporal conditions (e.g., business hours restrictions).

Calculate the aggregate risk score via the Risk Engine.

Aggregate all evaluations to formulate a final ALLOW, DENY, STEP_UP_AUTHENTICATION, or REQUIRE_APPROVAL decision.

Generate a detailed decision reason string.

Alternative Flow:

*Missing Device Info*: System assigns maximum device risk (100) or fails open/closed depending on global strictness.

*Implicit Role Allowance*: If a role is not explicitly allowed, check for wildcard access policies or organizational defaults.

Exception Flow:

*Policy Engine Error*: Output DENY securely and log an internal error alert.

*Database Unavailable*: Output DENY securely and surface a system error gracefully to the user.

Postconditions: AccessDecision generated comprising the decision flag, string reason, calculated risk score, and detailed contributing factors.

## 4. Scenario-Based Analysis: "Employee Requests Access to Sensitive Internal Application"

Scenario: John (Employee) requests access to the Finance System (HIGH sensitivity) from his managed laptop during business hours.

Walkthrough:

Initiation: John logs into ZTAP, navigates to his dashboard, and requests access to the "Finance System".

Data Capture: ZTAP captures John's identity, his laptop's device signature, and the current timestamp.

Device Trust Check: The laptop is verified against the Device Store and marked as TRUSTED and COMPLIANT.

Role Evaluation: John's role (Finance Analyst) is evaluated. The policy confirms the role has baseline permission for the system.

Risk Calculation: Because the device is TRUSTED, the time is within normal business hours, and the location is recognized, the Risk Engine scores the transaction at 15 (Low Risk).

Policy Decision: The Policy Engine aggregates these vectors. Since the risk is below 60 and RBAC aligns, the system grants an ALLOW decision.

Audit & Fulfillment: An AccessDecision is saved to the database and John is securely routed to the Finance System interface.

# Phase 4  Data and Information Flow Modeling

Marks 7   Deliverable  ER diagram and Level 0 and Level 1 DFD with trust boundaries

Figure 2 Entity relationship diagram

Figure 3 Data flow diagram Level 0

Figure 4 Data flow diagram Level 1

## 1. Entity-Relationship (ER) Diagram

## 2. DFD Level 0 (Context Diagram)

The Level 0 Data Flow Diagram outlines the highest level of abstraction for the Zero-Trust Access Portal (ZTAP).

## 3. DFD Level 1

The Level 1 DFD decomposes the ZTAP system into primary functional processes and associated data stores.

## 4. Trust Boundaries

Trust boundaries delineate different levels of trust within the application's architecture:

TB1: User Browser → Frontend: Low-trust boundary. Input must be validated. XSS/CSRF protections are necessary.

TB2: Frontend → Backend API: Crossing from the public network into the internal network structure. Requires strict authentication, rate-limiting, and CORS controls.

TB3: Backend → Database: High-trust inner boundary. Protects against SQLi using an ORM (Prisma). Minimal privileges assigned to the DB credentials.

TB4: Backend → Policy Engine: Internal integration point evaluating zero-trust rules. Output determines access state, so responses must be cryptographically verified if decoupled.

TB5: Admin Interface → Security Management APIs: Privileged boundary. Strict RBAC enforcement and heightened audit logging apply to all administrative interactions.

## 5. Consistency Check

Use Cases mapped to DFD Processes:

Login is executed in P1 Authentication.

Request Access triggers P4 Access Request Processing.

Evaluate Access and Calculate Risk are handled by P5 Policy Evaluation and P6 Risk Assessment.

Manage Users, Roles, Policies, and Resources correspond directly to P2 User Management, P3 Resource Management, and associated stores.

Use Cases mapped to ER Entities:

Initiating an Access Request creates an AccessRequest entity.

Policy execution pulls from ResourcePolicy, Role, UserRole, Device, and creates an AccessDecision and RiskAssessment.

Entity consistency: All items inside D1 User Store, D2 Resource Store, etc., map exactly to the entities detailed in the ER diagram ensuring the data and workflow maintain a 1-to-1 parity structurally.

# Phase 5  Software Architecture and Design Engineering

Marks 7   Deliverable  Architecture diagram, component design and justification

Figure 5 Zero Trust layered project architecture

## Secure Layered Architecture

The Zero-Trust Enterprise Access Portal (ZTAP) utilizes a secure layered architecture to separate concerns, maintain trust boundaries, and enforce zero-trust principles at every level.

Presentation Layer: Next.js pages, React components (Client Components and Server Components), and shadcn/ui elements. Responsible for rendering the UI and handling user interactions.

API Layer: Next.js Route Handlers exposing RESTful endpoints. Responsible for request parsing, validation (Zod), and initial routing.

Authentication Layer: Manages sessions using iron-session (encrypted, HTTP-only cookies) and handles password hashing/verification using Argon2id. Enforces MFA checks.

Authorization Layer: RBAC middleware and fine-grained permission checks. Ensures the authenticated user possesses the correct roles and permissions before allowing business logic execution.

Policy Engine: A strategy-based evaluation pipeline that applies ResourcePolicy rules against incoming AccessRequests. Evaluates identity, device trust, resource sensitivity, time, and environment context.

Risk Engine: Factor-based risk calculation module. Evaluates anomalous behaviors, location, device health, and historical access patterns to generate a risk score (0-100).

Business Logic Layer: Core services (UserService, AccessRequestService) encapsulating the domain rules and workflows.

Audit Service: Immutable logging service recording all security-relevant events, access decisions, and state changes for compliance and analysis.

Data Access Layer: Prisma ORM interacting with PostgreSQL. Responsible for data persistence, transaction management, and query optimization.

## Design Patterns

ZTAP employs several well-established design patterns to ensure maintainability and security.

Repository Pattern: UserRepository and ResourceRepository abstract database operations via Prisma, allowing the business logic to remain agnostic of the underlying ORM and facilitating unit testing.

Service Layer Pattern: Core logic is encapsulated in services like AccessRequestService, coordinating interactions between the repository, Policy Engine, and Audit Service.

Strategy Pattern: The Policy Engine employs interchangeable evaluators (IdentityEvaluator, DeviceEvaluator, TimeEvaluator). This allows the system to evaluate diverse policies dynamically without modifying core engine logic.

Factory Pattern: A RiskCalculatorFactory dynamically instantiates the appropriate risk calculators based on the user's context and the resource type being accessed.

Middleware Pattern: Cross-cutting security concerns (Authentication validation, RBAC checks, Rate Limiting, Security Headers) are implemented as composable Next.js middleware, ensuring they are executed prior to reaching API endpoints.

Policy Object / Specification Pattern: The ResourcePolicy entity encapsulates complex access rules as composable conditions (e.g., RequiresTrustedDevice AND IsDuringBusinessHours), separating policy definition from policy evaluation.

## Technology Justification

| Technology | Purpose | Justification |
| --- | --- | --- |
| Next.js | Full-stack React Framework | Provides SSR/SSG for performance, API routes for backend logic, and robust file-based routing. Simplifies deployment. |
| TypeScript | Language | Enforces strict type safety across the stack, reducing runtime errors and improving developer experience and code maintainability. |
| PostgreSQL | Relational Database | Offers ACID compliance, structured schema, and robust indexing essential for transactional consistency in access management and auditing. |
| Prisma ORM | Data Access | Provides a type-safe database client. Abstracts complex SQL queries and integrates seamlessly with TypeScript. |
| Tailwind CSS | Styling | Utility-first CSS framework enabling rapid, consistent UI development without context switching. |
| shadcn/ui | UI Components | Accessible, customizable component library that provides a professional look and feel without vendor lock-in. |
| Argon2id | Password Hashing | Current industry standard for secure password hashing. Resistant to GPU cracking and side-channel attacks. |
| iron-session | Session Management | Stateless, encrypted, HTTP-only cookie-based sessions. Prevents database lookups for session validation and mitigates CSRF. |
| Docker / K8s | Containerization & Orchestration | Ensures consistent environments from development to production. Kubernetes provides scaling and high availability. |

# Phase 6  User Interface Design

Marks 5   Deliverable  Role based wireframes and design rationale

Figure 6 Login, employee, owner, administrator and auditor wireframes

## Core Usability Principles Applied

Consistency: Uniform layout utilizing a standard sidebar navigation, consistent color palette, and reusable components (shadcn/ui).

User control: Prominent "Cancel" and "Back" buttons on forms. Destructive actions require explicit confirmation.

Feedback: Global loading indicators, skeleton screens for asynchronous data, and toast notifications for success/error events.

Error prevention: Client-side form validation via Zod, clear input requirements, and confirmation dialogs for critical actions.

Navigation: Role-based sidebar menu, breadcrumbs indicating current location, and clear page titles.

Visibility: Access decisions clearly display risk scores, security levels, and the reasoning behind decisions.

## Navigation Flow

## Screen Documentation

### 1. Login Page

User/Role: All users.

Goal: Authenticate users securely into the ZTAP portal.

Navigation: Landing page (/login). Upon success, redirects to the role-appropriate dashboard.

Inputs: Username/Email, Password, optionally MFA token.

Feedback: Loading spinner on submit.

Errors: "Invalid credentials", "Account locked", validation errors for empty fields.

Security considerations: Generic error messages to prevent username enumeration. Rate-limited to prevent brute force attacks.

### 2. Employee Dashboard

User/Role: Employee/User.

Goal: Overview of active sessions, recent access requests, and quick links to request new access.

Navigation: Accessed via /dashboard. Links to Request Access Form and specific Access Decision Details.

Inputs: Filter/Search recent requests.

Feedback: Skeleton loaders for initial data fetch.

Errors: Network errors display retry button.

Security considerations: Only shows data owned by the logged-in user. Strict tenant isolation.

### 3. Request Access Form

User/Role: Employee/User.

Goal: Submit a structured request for access to a specific enterprise resource.

Navigation: Accessed from Employee Dashboard. Submits to Access Decision Details upon completion.

Inputs: Resource dropdown/search, Justification text area, Duration requested.

Feedback: Toast notification on successful submission. Loading state on button.

Errors: Client-side validation for required fields.

Security considerations: Resource list is pre-filtered to only show resources the user is permitted to request.

### 4. Access Decision Details

User/Role: Employee, Security Administrator, Resource Owner.

Goal: Display the outcome of an access request, including policy reasoning and risk score.

Navigation: Reached from Dashboard or Approval Queue.

Inputs: None for Employee. Owners/Admins may have "Approve/Deny" action buttons.

Feedback: Visual indicators for ALLOW (green), DENY (red), PENDING (yellow).

Errors: "Access Denied" if attempting to view an unauthorized request ID.

Security considerations: IDOR prevention ensures users can only view their own requests, unless they hold an Admin/Owner role managing that specific request.

### 5. Security Administrator Dashboard

User/Role: Security Administrator.

Goal: High-level overview of system security posture, active alerts, and quick management links.

Navigation: Accessed via /admin/dashboard. Links to management pages.

Inputs: Date range filters for charts.

Feedback: Interactive charts and data refreshing indicators.

Errors: Standard data fetch errors.

Security considerations: Route strictly protected by RBAC middleware requiring ADMIN role.

### 6. User Management

User/Role: Security Administrator.

Goal: Manage user accounts, assign roles, and review individual user risk profiles.

Navigation: Accessed from Admin Dashboard.

Inputs: Search bar, role filters, user edit forms.

Feedback: Toast on role update. Confirmation modal before disabling a user.

Errors: Validation errors on form submission.

Security considerations: Prevents self-locking or privilege escalation vulnerabilities.

### 7. Resource Management

User/Role: Security Administrator, Resource Owner.

Goal: Register new applications/resources and define their sensitivity levels.

Navigation: Accessed from Admin Dashboard.

Inputs: Form for resource name, type, sensitivity classification, owner assignment.

Feedback: Success toast on resource creation.

Errors: Name collision errors.

Security considerations: Resource Owners can only manage resources assigned to them.

### 8. Policy Management

User/Role: Security Administrator.

Goal: Define and manage ResourcePolicies (the rules dictating access).

Navigation: Accessed from Admin Dashboard.

Inputs: Complex policy builder UI (conditions, target resources, required trust levels).

Feedback: Validation feedback on policy syntax/logic.

Errors: Syntax errors in policy definition.

Security considerations: Audit logging tracks all policy modifications, detailing who changed what and when.

### 9. Device Management

User/Role: Security Administrator.

Goal: View device inventory, manually override device trust states (TRUSTED, UNTRUSTED, COMPROMISED).

Navigation: Accessed from Admin Dashboard.

Inputs: Search by MAC/IP/User. Action buttons to update status.

Feedback: State change confirmations.

Errors: Action failure alerts.

Security considerations: Marking a device as COMPROMISED immediately terminates all active sessions associated with it.

### 10. Audit Log Viewer

User/Role: Auditor, Security Administrator.

Goal: Search, filter, and export immutable security event logs.

Navigation: Accessed via /audit.

Inputs: Advanced filtering (date, event type, actor, resource), export buttons (CSV/PDF).

Feedback: Progress bar during export generation.

Errors: Query timeout handling.

Security considerations: Read-only interface. No modification capabilities exist.

### 11. Resource Owner Approval Queue

User/Role: Resource Owner.

Goal: Review and disposition pending access requests for owned resources.

Navigation: Accessed via /approvals.

Inputs: Bulk selection checkboxes, Approve/Deny buttons, justification text input for decision.

Feedback: Toast on successful disposition. Item removed from queue.

Errors: Concurrency errors if request was handled by another owner.

Security considerations: Enforces that owners only see requests explicitly requiring their approval.

### 12. Risk Analysis View

User/Role: Security Administrator.

Goal: Deep dive into the Risk Engine's outputs, viewing factor breakdowns for specific users or requests.

Navigation: Accessed from Admin Dashboard or Access Decision Details.

Inputs: Filter by risk threshold (e.g., Score > 80).

Feedback: Detailed breakdown charts of risk factors.

Errors: Data unavailability notices.

Security considerations: Exposes sensitive behavioral data; strictly limited to administrators.

# Phase 7  Threat Modeling and Security Analysis

Marks 10   Deliverable  Asset CIA, STRIDE, information flow and vulnerability analysis

## Threat model and STRIDE

## 1. Assets and CIA Classification

| Asset | Confidentiality | Integrity | Availability | Description |
| --- | --- | --- | --- | --- |
| User credentials (passwords, hashes) | High | High | High | Hashed passwords (Argon2id) used for user authentication. |
| Session tokens | High | High | High | Tokens identifying authenticated user sessions. |
| User identity and profile data | Medium | High | High | Basic user information (email, name). |
| Role and permission assignments | High | High | High | RBAC mapping for users. |
| Access policies and rules | High | High | High | Policies determining resource access. |
| Internal resource/application metadata | Medium | High | High | Details about the protected resources. |
| Access request data | Medium | High | High | Records of user requests for access. |
| Audit logs | High | High | High | System-wide logs for accountability. |
| Risk assessment results | Medium | High | High | Risk Engine evaluation scores (0-100). |
| Approval decisions | Medium | High | High | Outcomes of access requests (ALLOW/DENY). |
| Device trust information | Medium | High | High | Device status (TRUSTED/COMPLIANT/UNTRUSTED/COMPROMISED). |
| Database connection credentials | High | High | High | Credentials for the backend to access PostgreSQL. |

## 2. STRIDE Threat Analysis

| ID | DFD Element | Threat | STRIDE Category | Impact | Likelihood | Risk Level | Mitigation |
| --- | --- | --- | --- | --- | --- | --- | --- |
| T-01 | Login API | Attacker impersonates user with stolen credentials | Spoofing | High | Medium | High | Argon2id hashing, account lockout, rate limiting |
| T-02 | Session Store | Attacker modifies session token | Tampering | High | Low | Medium | Signed encrypted sessions (iron-session), HttpOnly Secure cookies |
| T-03 | Access Request API | User denies making access request | Repudiation | Medium | Medium | Medium | Immutable audit logging with timestamps and correlation IDs |
| T-04 | Policy Engine | Attacker extracts policy rules | Information Disclosure | Medium | Low | Low | Server-side only, no policy details in API responses |
| T-05 | Login API | Brute force attack | Denial of Service | High | High | High | Rate limiting, account lockout, CAPTCHA-ready |
| T-06 | User Management API | Employee escalates to admin role | Elevation of Privilege | Critical | Medium | Critical | Server-side RBAC, role change audit logging |
| T-07 | Access Request API | Bypass device trust check | Elevation of Privilege | High | Medium | High | Server-side device validation, no client-side trust |
| T-08 | Audit Log Store | Attacker deletes audit entries | Tampering | Critical | Low | High | Append-only logging, no DELETE endpoint, DB-level protection |
| T-09 | Resource API | IDOR to access other users' resources | Information Disclosure | High | Medium | High | Server-side ownership checks, parameterized queries |
| T-10 | Approval API | Employee approves own request | Elevation of Privilege | High | Medium | High | Self-approval prevention check, audit logging |
| T-11 | Device API | Spoofed device status report | Spoofing | High | Medium | High | Mutual TLS, cryptographic device attestation |
| T-12 | Database | Unauthorized database extraction | Information Disclosure | Critical | Low | High | Network isolation, strict DB user privileges, encrypted backups |

## Information flow analysis

## Sensitive Asset Analysis

### 1. Authentication Credentials

Source: User Browser (Frontend)

Destination: Authentication Service (Backend)

Trust Boundary: TB1 (Browser to Network), TB2 (Network to Backend API)

Transformation: Plaintext (at input) → Argon2id hash (at storage/verification)

Storage: PostgreSQL users table (passwordHash column)

Security Controls: HTTPS in transit, Argon2id hashing, no logging of plaintext passwords.

### 2. Access Policies

Source: Security Administrator

Destination: Policy Engine

Trust Boundary: TB4 (Admin Browser to Network), TB5 (Network to Backend API)

Transformation: JSON policy rules (UI) → evaluated conditions (Memory)

Storage: PostgreSQL resource_policies table

Security Controls: RBAC enforcement, admin-only access, comprehensive audit logging of all policy changes.

### 3. Audit Logs

Source: All system components (Auth, Policy Engine, Resource API)

Destination: Audit Log Store

Trust Boundary: TB3 (Backend API to Database)

Transformation: Structured Event Object (Memory) → Immutable Record (Database)

Storage: PostgreSQL audit_logs table

Security Controls: Append-only design, removal of sensitive data before logging, tamper-detection mechanisms.

## Information Flow Diagram

## Vulnerability analysis

## Identified Vulnerabilities

| ID | Vulnerability | Affected Component | Threat | Impact | Likelihood | Risk | Mitigation | Verification Test |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| VULN-01 | IDOR/BOLA on access requests | Access Request API | T-09 | High | Medium | High | Server-side ownership validation | Test: Employee A cannot view Employee B's requests |
| VULN-02 | Broken access control on user management | User Management API | T-06 | Critical | Medium | Critical | RBAC middleware, server-side role check | Test: Employee cannot call POST /api/users |
| VULN-03 | Privilege escalation via role self-assignment | User/Role API | T-06 | Critical | Medium | Critical | Prevent users from modifying own roles, audit log | Test: Employee cannot change own role to admin |
| VULN-04 | Session hijacking | Session management | T-02 | High | Low | Medium | HttpOnly, Secure, SameSite cookies, session rotation | Test: Cookie cannot be accessed via JS |
| VULN-05 | SQL injection | Database queries | T-02 | Critical | Low | Medium | Prisma ORM (parameterized), no raw SQL | Test: SQL injection payloads return errors |
| VULN-06 | XSS in reason/description fields | Access request form, resource description | T-04 | Medium | Medium | Medium | Input sanitization, React auto-escaping, CSP header | Test: Script tags in reason field are escaped |
| VULN-07 | Insecure password storage | Authentication | T-01 | Critical | Low | High | Argon2id with proper parameters | Test: Verify passwordHash is Argon2id format |
| VULN-08 | Hard-coded secrets | Configuration | T-04 | High | Medium | High | Environment variables, .env.example, .gitignore | Test: grep source for passwords/secrets |

# Phase 8  Attack Tree and Security Architecture Refinement

Marks 6   Deliverable  Attack tree, attack paths, controls and refined architecture

Figure 7 Attack tree with preventive and detective controls

## Primary Goal: Gain Unauthorized Access to Sensitive Application

GOAL: Gain Unauthorized Access to Sensitive Application
├── OR: Steal Valid Credentials
│   ├── Brute force login
│   ├── Phishing attack
│   └── Credential stuffing
├── OR: Exploit Session
│   ├── Session hijacking (XSS)
│   ├── Session fixation
│   └── Replay attack
├── OR: Privilege Escalation
│   ├── AND: Modify own role
│   │   ├── Find unprotected role API
│   │   └── Assign admin role to self
│   ├── AND: Exploit IDOR
│   │   ├── Discover other user's request ID
│   │   └── Modify request to approve own access
├── OR: Bypass Policy Engine
│   ├── Manipulate device trust data
│   ├── Manipulate timestamp
│   └── Access resource directly bypassing API
├── OR: Compromise Trusted Device
│   ├── AND: Install malware
│   │   ├── Gain access to employee device
│   │   └── Modify device trust status

### Path Defenses (Primary Goal)

Steal Valid Credentials

Preventive Controls: Argon2id hashing, rate limiting, MFA/Step-up authentication.

Detective Controls: Failed login monitoring, abnormal geographic login alerts.

Mitigations: Account lockout, forced password reset on suspected compromise.

Exploit Session

Preventive Controls: HttpOnly, Secure, SameSite=strict cookies, short session lifespans.

Detective Controls: Concurrent session detection.

Mitigations: Immediate session invalidation.

Privilege Escalation

Preventive Controls: Strict server-side RBAC, self-modification restrictions.

Detective Controls: Audit log alerts for role changes.

Mitigations: Revert unauthorized changes, suspend offending accounts.

Bypass Policy Engine

Preventive Controls: Default-deny posture, API gateway enforcing policy evaluation, backend resource isolation.

Detective Controls: Access requests lacking corresponding policy evaluation records.

Mitigations: Block direct resource access network-wide.

Compromise Trusted Device

Preventive Controls: EDR (Endpoint Detection and Response) agent, OS updates.

Detective Controls: Device trust status downgrade signals.

Mitigations: Revoke device trust, terminating associated active sessions.

## Secondary Goal: Modify another user's access privileges

GOAL: Modify another user's access privileges
├── OR: Compromise Admin Account
│   ├── Steal Admin Credentials
│   └── Exploit Admin Session
├── OR: Exploit RBAC Implementation Flaw
│   ├── IDOR in Role Assignment API
│   └── Parameter tampering (injecting role ID)

# Phase 9  Product Backlog and Jira Scrum

Marks 7   Deliverable  Product backlog, Jira project and two sprint plans

## Product backlog

| ID | Epic | Priority | SP | User story | Acceptance criteria |
| --- | --- | --- | --- | --- | --- |
| US-01 | Authentication | Highest | 5 | As an employee I want to log in securely so that only authenticated users reach the portal. | Valid credentials create a secure session; invalid attempts are rejected, logged and rate limited. |
| US-02 | Authentication | High | 2 | As a user I want to terminate my session so that an unattended browser cannot retain access. | Logout invalidates the session and the old cookie cannot access protected routes. |
| US-03 | User Governance | Highest | 5 | As a security administrator I want to govern users and roles so that least privilege is maintained. | Authorized administrators can create, disable and assign roles; self escalation is blocked. |
| US-04 | Device Trust | High | 3 | As an employee I want to register a device so that access decisions include endpoint context. | The device is linked to its owner and visible for posture assessment. |
| US-05 | Device Trust | Highest | 5 | As a security administrator I want to control device posture so that compromised endpoints are denied. | Compromised or noncompliant posture causes denial and produces an audit event. |
| US-06 | Resource Policy | High | 5 | As a resource owner I want to manage protected applications and policies so that access rules match business risk. | Only authorized owners or administrators can maintain resources and validated policies. |
| US-07 | Access Request | Highest | 5 | As an employee I want to request access to an internal application so that I can perform authorized work. | The request includes a resource, owned device and reason and returns a persisted outcome. |
| US-08 | Policy Engine | Highest | 8 | As the security system I want to evaluate every access request so that no request is trusted by network location alone. | Identity, role, device, resource, time and risk are evaluated with default denial. |
| US-09 | Risk Engine | High | 5 | As an auditor I want explainable risk scores so that access decisions can be reviewed. | A 0 to 100 score, level and human readable factors are persisted for each request. |
| US-10 | Approval | Highest | 5 | As a resource owner I want to approve or reject pending requests so that I remain accountable for my applications. | Only the accountable owner can decide, a reason is recorded and self approval is rejected. |
| US-11 | Audit | High | 5 | As an auditor I want searchable and exportable security logs so that compliance evidence is available. | Authorized auditors can filter events without changing or exposing secret data. |
| US-12 | Dashboards | Medium | 3 | As a role based user I want a focused dashboard so that I can see the work and evidence relevant to me. | Employee, owner, administrator and auditor views expose only authorized functions. |

## Jira implementation

The ZTEAP Scrum project contains 16 phase epics and 101 total work items: 16 epics, 18 stories, 52 tasks, 12 subtasks and 3 bugs. Phase 9 is represented by epic ZTEAP-21. The 12 product stories are ZTEAP-80 through ZTEAP-102, with a verification subtask under every story.

## Two sprint plan

| Sprint | Goal | Stories | Points | Defects |
| --- | --- | --- | --- | --- |
| Sprint 1 Foundation | Deliver authentication, session termination, user governance and device trust foundations. | US-01 to US-06 | 25 | DEF-01 and DEF-02 |
| Sprint 2 Decisions | Deliver policy and risk decisions, approvals, dashboards and auditable evidence. | US-07 to US-12 | 31 | DEF-03 |

# Phase 10  Sprint Execution and Scrum Metrics

Marks 7   Deliverable  Board, Daily Scrum, burndown, velocity, defects, review and retrospective

## Scrum board and execution evidence

The verified Jira workflow is TO DO to IN PROGRESS to TESTING to DONE. Work items were moved through the workflow and the final project state contains 97 Done items and four legitimately In Progress items related to live deployment evidence and the final report.

## Daily Scrum entry

| Sprint day | Progress | Plan | Blockers |
| --- | --- | --- | --- |
| Sprint 1 Day 8 | Authentication, device trust and access request flow completed. | Finish policy edge cases and automated verification. | Default policy fallback required clarification and was resolved with default deny. |
| Sprint 2 Day 7 | Dashboards and self approval protection completed. | Finish privilege escalation tests and audit export. | RBAC edge case resolved through integration testing. |

Figure 7 Verified sprint burndown data

## Velocity and defect metrics

| Sprint | Planned | Completed | Velocity | Defects | Carried over |
| --- | --- | --- | --- | --- | --- |
| Sprint 1 | 25 SP | 25 SP | 25 | 2 resolved | 0 |
| Sprint 2 | 31 SP | 31 SP | 31 | 1 resolved | 0 |
| Average / Total | 56 SP | 56 SP | 28 average | 3 total | 0 total |

## Sprint review and retrospective

| Sprint | Review outcome | Retrospective improvement actions |
| --- | --- | --- |
| Sprint 1 | Secure login, user governance and device trust were accepted; denial messages needed clearer explanations. | Add a security review checklist to every pull request; run security linting on every commit. |
| Sprint 2 | Policy, risk, approval, dashboards and audit evidence were demonstrated and accepted. | Increase authorization E2E coverage; maintain a policy-rule decision table with tests. |

# Phase 11  Secure Development and Build Environment

Marks 6   Deliverable  Repository controls, secure build checklist and security check result

## 1. Source Code & Version Control Strategy

The ZTAP repository enforces a disciplined Git branching workflow designed for security assurance and code integrity:

main (Production-ready, protected branch, signed commits only)
  ▲
  │ (Pull Request with mandatory 2-person security review & passing CI)
develop (Integration branch, protected)
  ▲
  ├── feature/ztap-policy-engine
  ├── feature/device-trust-scoring
  └── security/privilege-escalation-hardening

### Branch Protection Controls:

Direct pushes prohibited: All modifications must flow via Pull Requests.

Mandatory Status Checks: CI pipeline (linting, Vitest unit tests, dependency scan) must pass.

Reviewer Approvals: Minimum of 1 peer review and 1 security administrator review.

Branch Linearity: Squash-merge or rebase required to maintain clean audit commit histories.

## 2. DevSecOps Security Controls

| Control Domain | Implementation | Security Benefit |
| --- | --- | --- |
| Least Privilege | Dedicated service accounts, isolated repository roles | Limits blast radius of compromised developer accounts |
| Secret Management | .env.example templates, environment secrets injected via K8s Secrets / GitHub Secrets | Eliminates credential leakage into Git history |
| Dependency Control | Automated npm audit and Trivy filesystem scans in CI | Blocks injection of vulnerable or malicious third-party dependencies |
| Reproducible Builds | Multi-stage Dockerfile with pinned versions (node:20-alpine, postgres:16-alpine) | Guarantees identical binary artifacts across staging and production |
| Artifact Integrity | Signed container images, non-root user execution (USER nextjs:1001) | Restricts container escape vectors |

## 3. Secret Management & File Exclusions

No credentials, cryptographic keys, or database passwords are ever committed to version control.

### Verification of .gitignore Enforcement:

# Security & Secrets
.env
.env*.local
*.pem
*.key
*.cert

# Node & Build artifacts
node_modules/
.next/
out/
build/
dist/

# Logs & Diagnostics
*.log
npm-debug.log*

## 4. Static Application Security Testing (SAST) Findings

Static scans were executed against the codebase using ESLint Security Plugin and npm audit:

| Scanner | Finding | Severity | Remediation Applied |
| --- | --- | --- | --- |
| eslint-plugin-security | Potential timing attack on user password comparison | Medium | Replaced inline strings comparison with argon2.verify() and fixed-time dummy comparison for non-existent users |
| eslint-plugin-security | Regex Denial of Service (ReDoS) vulnerability on reason input | Low | Simplified input validation regex in lib/security/validation.ts using strict bounded lengths |
| npm audit | 0 High or Critical vulnerabilities identified | Pass | Pinned stable versions for argon2, iron-session, @prisma/client, and zod |

# Phase 12  Secure Coding and Refactoring

Marks 4   Deliverable  Source code, before and after evidence and security justification

## 1. Overview

In compliance with secure software engineering principles, the ZTAP codebase was intentionally refactored from an initial simplistic prototype into a hardened, defense-in-depth architecture.

## 2. Refactoring Analysis

### Refactoring 1: Inline Client-Trust Authorization → Server-Side Strategy Policy Engine

#### Initial Problematic Approach (Vulnerable):

// VULNERABLE: Relies on client-supplied data and basic role equality
export async function POST(req: Request) {
  const { userId, role, resourceId } = await req.json();
  if (role === 'EMPLOYEE' && resourceId !== 'admin-db') {
    return Response.json({ access: 'GRANTED' }); // Insecure! No device trust, no temporal checks
  }
}

Security Defect: Broken Access Control (OWASP A01:2021). Attacker can tamper with role in the request body, bypass device trust checks, and ignore risk factors.

#### Secure Refactored Implementation (Hardened):

// SECURE: Enforces server-side session authentication, Zod validation, and PolicyEngine evaluation
export const POST = withAuth(async (req, session) => {
  const validation = validateInput(createAccessRequestSchema, await req.json());
  if (!validation.success) return NextResponse.json({ error: 'Validation failed' }, { status: 400 });

  // PolicyEngine executes Strategy Pattern evaluators across Identity, Device, Role, Resource, and Time
  const decision = await AccessRequestService.createAccessRequest({
    userId: session.userId,
    resourceId: validation.data.resourceId,
    deviceId: validation.data.deviceId,
    reason: validation.data.reason,
    actorId: session.userId,
    actorEmail: session.email,
  });

  return NextResponse.json(decision);
});

Security Improvement: All trust parameters are evaluated server-side. Session identity cannot be spoofed. Device trust is verified against the database. Decisions are explainable and immutably audited.

### Refactoring 2: Unsafe Raw Database Input Handling → Zod Schema Runtime Validation & Parameterized Prisma Queries

#### Initial Problematic Approach (Vulnerable):

// VULNERABLE: Direct string interpolation into raw database queries
const query = `SELECT * FROM AccessRequest WHERE reason LIKE '%${userInput}%'`;

Security Defect: Injection vulnerability (OWASP A03:2021) and XSS via stored malicious input.

#### Secure Refactored Implementation (Hardened):

// SECURE: Strict input validation and parameterized ORM calls
export const createAccessRequestSchema = z.object({
  resourceId: z.string().uuid('Invalid resource ID'),
  deviceId: z.string().uuid('Invalid device ID'),
  reason: z.string()
    .min(5, 'Reason must be at least 5 characters')
    .max(500, 'Reason cannot exceed 500 characters')
    .regex(/^[^<>{}]*$/, 'Disallowed HTML characters detected'),
});

// Parameterized query execution via Prisma ORM
const request = await prisma.accessRequest.create({
  data: {
    userId,
    resourceId: validation.data.resourceId,
    deviceId: validation.data.deviceId,
    reason: validation.data.reason,
    status: initialStatus,
  },
});

## 3. Defense-in-Depth Implementation Matrix

| Security Layer | Implementation Mechanism | Threat Mitigated |
| --- | --- | --- |
| Authentication | Argon2id (m=65536, t=3, p=4), Account lockout after 5 failures | Credential stuffing, brute-force attacks |
| Session Integrity | iron-session encrypted cookies (HttpOnly, SameSite=Lax, Secure) | Session hijacking, client-side script theft (XSS) |
| Authorization | Server-side RBAC middleware, anti-self-approval enforcement | Privilege escalation, broken access control, IDOR/BOLA |
| Error Handling | Sanitized error responses, zero stack traces exposed to client | Information disclosure |
| Audit Trails | Append-only database records, redaction of sensitive credentials | Repudiation, tampering |

# Phase 13  Containerized Development with Docker and Kubernetes

Marks 7   Deliverable  Dockerfile, manifests and deployment security evidence

Figure 8 Docker and Kubernetes deployment architecture

## Docker

## 1. Container Architecture

The ZTAP application is packaged into a containerized microservice environment utilizing Docker and Docker Compose.

┌────────────────────────────────────────────────────────┐
│                   Docker Host Engine                   │
│                                                        │
│  ┌──────────────────────────┐    ┌──────────────────┐  │
│  │     ztap-portal          │    │  ztap-postgres   │  │
│  │  (Next.js App Runtime)   │───▶│  (Database Eng)  │  │
│  │  Port: 3000 (Exposed)    │    │  Port: 5432      │  │
│  │  Non-root: nextjs:1001   │    │  (Internal Only) │  │
│  └──────────────────────────┘    └──────────────────┘  │
│                ▲                          ▲            │
│                └──────────┬───────────────┘            │
│                           │                            │
│                 ztap-internal-net                      │
│             (Isolated Bridge Network)                  │
└────────────────────────────────────────────────────────┘

## 2. Security Hardening Controls

Multi-Stage Build Pipeline:

Stage 1 (deps): Downloads dependencies.

Stage 2 (builder): Compiles TypeScript and generates Next.js standalone server.

Stage 3 (runner): Pure runtime containing only necessary artifacts. Build tools and source files are excluded.

Least Privilege Non-Root Execution:

The runtime container creates a dedicated system user:

RUN addgroup --system --gid 1001 nodejs
     RUN adduser --system --uid 1001 nextjs
     USER nextjs

Prevents container escape attacks from acquiring host root privileges.

Attack Surface Minimization:

Base image is node:20-alpine, reducing the OS package footprint by over 80% compared to Debian/Ubuntu bases.

Network Isolation:

Database port 5432 is not exposed to the host operating system; only the internal ztap-internal-net network can communicate with PostgreSQL.

Liveness & Health Checks:

Built-in HEALTHCHECK instructions ensure Docker monitors container availability:

HEALTHCHECK --interval=30s --timeout=5s --retries=3 \
       CMD wget --no-verbose --tries=1 --spider http://localhost:3000/api/auth/me || exit 1

## 3. Operational Commands

### Build Image:

docker build -t ztap:latest .

### Launch Environment via Docker Compose:

docker compose up -d

### Check Running Containers:

docker compose ps

### View Application Logs:

docker compose logs -f ztap-app

### Teardown Environment:

docker compose down

## Kubernetes and Minikube

## 1. Kubernetes Architecture Overview

ZTAP deploys onto Kubernetes (tested with Minikube) under an isolated namespace with strict declarative resource quotas and defense-in-depth security contexts.

┌─────────────────────────────────────────────────────────────────┐
│               Kubernetes Namespace: ztap-system                 │
│                                                                 │
│  ┌───────────────────────────┐      ┌────────────────────────┐  │
│  │   Deployment: ztap-portal │      │ Deployment:            │  │
│  │   Replicas: 2             │      │ ztap-postgres          │  │
│  │   runAsNonRoot: true      │      │ Replicas: 1            │  │
│  │   drop: ["ALL"]           │      │ runAsNonRoot: true     │  │
│  └─────────────┬─────────────┘      └────────────┬───────────┘  │
│                │                                 │              │
│                ▼                                 ▼              │
│  ┌───────────────────────────┐      ┌────────────────────────┐  │
│  │  Service: ztap-portal-svc │      │ Service:               │  │
│  │  Type: NodePort (30080)   │      │ ztap-postgres-service  │  │
│  │                           │      │ Type: ClusterIP (5432) │  │
│  └───────────────────────────┘      └────────────────────────┘  │
│                                                                 │
│  ConfigMap: ztap-config       Secret: ztap-secrets              │
└─────────────────────────────────────────────────────────────────┘

## 2. Kubernetes Hardening Standards Applied

| Control | Specification in YAML | Purpose |
| --- | --- | --- |
| Namespace Isolation | metadata.namespace: ztap-system | Isolates system resources and controls network policies |
| Non-Root Execution | securityContext.runAsNonRoot: true | Prevents pods from executing processes as UID 0 |
| Privilege Escalation Block | allowPrivilegeEscalation: false | Prevents child processes from gaining more privileges than parent |
| Capability Dropping | capabilities.drop: ["ALL"] | Eliminates all standard Linux kernel capabilities |
| Resource Limits | limits.cpu: 1000m, memory: 512Mi | Mitigates Denial of Service (DoS) and noisy neighbor attacks |
| ClusterIP Internal Storage | PostgreSQL service type ClusterIP | Database is unreachable outside the cluster network |
| Rolling Updates | maxSurge: 1, maxUnavailable: 0 | Zero-downtime secure deployment rollout |

## 3. Minikube Step-by-Step Deployment Guide

### Step 1: Start Minikube Cluster

minikube start --driver=docker --cpus=2 --memory=4096

### Step 2: Build & Load Docker Image into Minikube

eval $(minikube docker-env)
docker build -t ztap:latest .

### Step 3: Apply Declarative Manifests

kubectl apply -f k8s/namespace.yaml
kubectl apply -f k8s/configmap.yaml
kubectl apply -f k8s/secret.yaml
kubectl apply -f k8s/deployment.yaml
kubectl apply -f k8s/service.yaml

### Step 4: Verify Deployment & Pod Status

kubectl get pods -n ztap-system
kubectl get svc -n ztap-system

### Step 5: Check Application Logs

kubectl logs -n ztap-system -l app=ztap-portal -f

### Step 6: Access Portal in Browser

minikube service ztap-portal-service -n ztap-system --url

# Phase 14  CI CD and Security Testing

Marks 7   Deliverable  Pipeline, automated tests, fuzzing, defect and retest evidence

Figure 9 Secure CI CD pipeline and quality gates

## Pipeline

## 1. Pipeline Architecture

ZTAP leverages GitHub Actions for an automated DevSecOps continuous integration and continuous deployment pipeline located at .github/workflows/ci.yml.

┌─────────────────────────────────────────────────────────────────┐
│                      GitHub Actions Runner                      │
├─────────────────────────────────────────────────────────────────┤
│                                                                 │
│  Stage 1: Verification & Unit Tests                             │
│  ├── Checkout Source Code                                       │
│  ├── Setup Node.js 20 & Restore Cache                           │
│  ├── Spin up ephemeral PostgreSQL test service                  │
│  ├── Static Analysis: ESLint Security Plugin                    │
│  ├── Run Vitest: Unit, Risk Engine & Policy Tests               │
│  └── Dependency Scan: npm audit                                 │
│                                                                 │
│  Stage 2: Container Security & Image Analysis                   │
│  ├── Docker Buildx: Multi-stage Dockerfile                      │
│  └── Trivy Vulnerability Scan: Container CVE Detection          │
│                                                                 │
│  Stage 3: Deployment Manifest Dry-Run                           │
│  └── kubectl apply --dry-run=client against K8s manifests       │
│                                                                 │
└─────────────────────────────────────────────────────────────────┘

## 2. DevSecOps Quality & Security Gates

Gate 1: Lint & Code Quality:

ESLint rules enforce code standards and flag dangerous patterns (such as eval, unsanitized regexes, insecure child processes).

Gate 2: Automated Security Testing:

Vitest suite validates that Zero-Trust logic behaves deterministically:

Compromised devices are blocked.

Inactive users are rejected.

Privilege escalation attempts fail.

Gate 3: Software Composition Analysis (SCA):

Automated dependency audit verifies that no package dependencies contain known Moderate, High, or Critical CVEs.

Gate 4: Container Vulnerability Scanning (Trivy):

Trivy scans the built container filesystem for OS package and library vulnerabilities before image deployment.

Gate 5: Declarative Manifest Validation:

kubectl apply --dry-run=client validates syntax, API versions, and schema correctness for all Kubernetes manifests.

## Automated security and fuzz testing

## 1. Security Testing Strategy

ZTAP implements testing across the test pyramid:

Unit Tests: PolicyEngine evaluation branches, RiskEngine factor calculation, Argon2id verification.

Integration Tests: RBAC boundary enforcement, anti-self-approval enforcement, IDOR protection.

Fuzzing Tests: Malicious SQL injection payloads, XSS vectors, buffer overruns, format strings.

End-to-End (E2E) Tests: Complete browser-driven workflow using Playwright.

## 2. Test Execution & Evidence Matrix

| ID | Input | Test Case | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| UT-01 | Employee credentials, compliant managed device | PolicyEngine evaluateAccess with low risk context | Returns ALLOW, risk score <= 30 | ALLOW returned, risk score 25 | PASS |
| UT-02 | Device with status: 'COMPROMISED' | PolicyEngine evaluateAccess with compromised device | Returns DENY, mentions COMPROMISED device | DENY returned immediately | PASS |
| UT-03 | User with status: 'INACTIVE' | PolicyEngine evaluateAccess with inactive user | Returns DENY, account inactive | DENY returned, account inactive | PASS |
| UT-04 | Employee role requesting SECURITY_ADMIN resource | RoleEvaluator with low privilege user accessing admin app | Returns DENY, role mismatch | DENY returned, insufficient role | PASS |
| IT-01 | Employee session executing POST /api/users | RBAC middleware user creation attempt by non-admin | HTTP 403 Forbidden | HTTP 403 Forbidden | PASS |
| IT-02 | Security Admin attempting to assign role to own user ID | Anti-Privilege-Escalation check on /api/users/:id/roles | HTTP 400/403, logs PRIVILEGE_ESCALATION_ATTEMPT | Blocked, audit log generated | PASS |
| IT-03 | Resource Owner approving their own access request | Anti-Self-Approval check on /api/approvals/:id | HTTP 403, logs SELF_APPROVAL_ATTEMPT | Blocked, audit log generated | PASS |
| IT-04 | Employee A attempting to inspect Employee B's request ID | IDOR prevention on /api/access/requests/:id | HTTP 403/404 Access Denied | HTTP 403 Access Denied | PASS |
| E2E-01 | Valid employee login, device check, request submission | Full browser access request lifecycle | Flow completes and modal displays risk breakdown | Flow succeeded, modal displayed | PASS |

## 3. Fuzzing Test Findings & Remediation Log

Fuzz tests were executed against core input vectors (tests/fuzz/fuzz.test.ts):

┌────────────────────────────────────────────────────────────────────────────────────────┐
│                               Fuzzing Test Campaign Log                                │
├────────────────────────────────────────────────────────────────────────────────────────┤
│ Target 1: Access Request Reason Field                                                  │
│   • Input: "' OR '1'='1 --", "<script>alert(1)</script>", "A" x 10,000                │
│   • Finding: Initial prototype accepted unescaped HTML characters.                     │
│   • Fix Applied: Added strict Zod regex `^[^<>{}]*$` and max length 500 characters.    │
│   • Retest Result: PASS (Rejected with clean HTTP 400 validation error).               │
│                                                                                        │
│ Target 2: Resource ID & Device ID UUID Fields                                          │
│   • Input: "../../../etc/passwd", "%s%s%s%n", null bytes "\0"                         │
│   • Finding: Handled gracefully by Zod `z.string().uuid()`.                            │
│   • Retest Result: PASS (Clean validation rejection, zero database exceptions).        │
│                                                                                        │
│ Target 3: Authentication Login Form                                                    │
│   • Input: Buffer overruns, non-email strings, prototype pollution payloads            │
│   • Finding: Handled cleanly by Zod `loginSchema` and Argon2id constant-time dummy.   │
│   • Retest Result: PASS (No unhandled exceptions, zero timing leakages).               │
└────────────────────────────────────────────────────────────────────────────────────────┘

## Verified execution result

The final local verification completed five test files and 21 tests successfully. The optimized Next.js production build compiled, type checked and generated all application routes successfully. Three build defects were recorded in Jira and retested as Done.

# Phase 15  Logging Monitoring Hardening and Secure Deployment

Marks 5   Deliverable  Monitoring plan, hardening checklist and deployment controls

## Logging and monitoring

## 1. Security Telemetry & Metrics Architecture

ZTAP continuously generates structured security events ingested into an immutable append-only audit repository (AuditLog table).

┌────────────────────────────────────────────────────────┐
│             ZTAP Core Application Layers               │
│  (Auth, RBAC, PolicyEngine, RiskEngine, Approvals)     │
└───────────────────────────┬────────────────────────────┘
                            │ Structured Event
                            ▼
┌────────────────────────────────────────────────────────┐
│                   AuditLogger Service                  │
│  ├── Redaction Filter (scrubs passwords, tokens)       │
│  ├── Correlation ID Injector (UUID v4)                 │
│  └── Severity Classifier (INFO, WARNING, ERROR, CRIT)  │
└───────────────────────────┬────────────────────────────┘
                            │ Parameterized Write
                            ▼
┌────────────────────────────────────────────────────────┐
│               PostgreSQL: audit_logs                   │
│  ├── Immutable, append-only, indexed on timestamp      │
│  └── Direct SIEM Ingestion (JSON Export Endpoint)      │
└────────────────────────────────────────────────────────┘

## 2. Five Core Security Metrics & Automated Alerts

| Metric / Alert ID | Alert Trigger | Severity | Recommended SOC Response |
| --- | --- | --- | --- |
| SEC-METRIC-01 | Excessive Failed Logins: > 5 failed attempts within 15 minutes for a single IP or user account | WARNING | Automatically locks user account for 15 minutes; flags IP address in firewall |
| SEC-METRIC-02 | Self-Privilege Escalation Attempt: User attempting to modify or assign roles to their own account | CRITICAL | Block immediately; notify Security Administrator; initiate session revocation |
| SEC-METRIC-03 | Critical Access Denials: Access denied due to COMPROMISED device status | CRITICAL | Quarantine device; revoke all active user sessions; notify endpoint security team |
| SEC-METRIC-04 | High-Risk Access Anomalies: Access requests generating risk score > 80 (e.g., off-hours + untrusted device) | WARNING | Require mandatory step-up authentication or manual resource owner approval |
| SEC-METRIC-05 | Policy & Role Tampering: Any administrative modification to active access policies or role assignments | INFO / WARNING | Cross-verify change against formal change management tickets |

## 3. Structured Logging Standard

All audit events are persisted in JSON-compatible structures conforming to this schema:

{
  "id": "7f09c258-45a8-42fa-9a4d-0453e9a7e6d2",
  "timestamp": "2026-10-08T10:15:30.124Z",
  "actorId": "usr-89234",
  "actorEmail": "employee@example.com",
  "action": "ACCESS_DENIED",
  "resource": "Database Administration Portal",
  "resourceId": "res-0007",
  "ipAddress": "192.168.1.105",
  "result": "DENY",
  "severity": "WARNING",
  "correlationId": "corr-3b4e9f1a",
  "metadata": {
    "riskScore": 87,
    "riskLevel": "CRITICAL",
    "reason": "Device is unmanaged and request attempted outside business hours"
  }
}

### Sensitive Data Scrubbing Rules:

Keys matching password, token, secret, hash, cookie, or authorization are automatically replaced with [REDACTED] prior to storage.

## Hardening and secure deployment

## 1. Technical Security Hardening Checklist

| Domain | Control Description | Status | Verification Mechanism |
| --- | --- | --- | --- |
| Authentication | Passwords hashed with Argon2id (m=65536, t=3, p=4); constant-time comparison | Enforced | tests/unit/password-auth.test.ts |
| Authentication | Automatic account lockout after 5 consecutive failed attempts (15 min window) | Enforced | /api/auth/login lockout verification |
| Authorization | Server-side RBAC middleware on all API routes; no client-only checks | Enforced | tests/integration/rbac-privilege-escalation.test.ts |
| Authorization | Anti-Self-Privilege escalation and anti-self-approval barriers | Enforced | lib/services/UserService.ts & ApprovalService.ts |
| Network & Ports | Only port 3000 (HTTPS/HTTP) exposed; PostgreSQL (5432) isolated on internal network | Enforced | docker-compose.yml & k8s/service.yaml |
| Secrets Management | Zero plaintext secrets in code; runtime injection via K8s Secrets / environment variables | Enforced | .gitignore & code repository audit |
| Dependency Security | Automated vulnerability scans via npm audit and Trivy in CI pipeline | Enforced | .github/workflows/ci.yml |
| Operating System | Containerized on Alpine Linux; stripped of shell compilation tools | Enforced | Dockerfile (Stage 3 runner) |
| Container Hardening | Non-root execution (USER nextjs:1001); no privileged containers | Enforced | Dockerfile & k8s/deployment.yaml |
| Kubernetes | Dropped Linux capabilities (drop: ["ALL"]); CPU/memory resource limits defined | Enforced | k8s/deployment.yaml |
| Database | Parameterized queries via Prisma ORM; zero string interpolation into SQL | Enforced | Code review & fuzzing tests |
| Audit Logging | Append-only audit logs with correlation IDs; automated secret redaction | Enforced | lib/audit/AuditLogger.ts |
| Security Headers | X-Frame-Options: DENY, X-Content-Type-Options: nosniff, CSP, Strict-Transport-Security | Enforced | next.config.ts & lib/auth/middleware.ts |

## 2. Operational & Incident Response Controls

### Physical Security Controls:

Hardware security module (HSM) or cloud KMS for secret encryption at rest.

Production hosting within SOC-2 Type II certified tier-3 data centers.

Multi-factor badge and biometric access to physical host infrastructure.

### Operational Security Controls:

Mandatory peer code reviews on all pull requests targeting main and develop.

Separation of duties between security auditors, resource owners, and platform administrators.

Immutable backup snapshots of PostgreSQL database taken every 6 hours and stored in an isolated bucket.

### Incident Response Playbook (IRP):

Detection: Automated alert triggered on COMPROMISED device status or rapid failed logins.

Containment: Immediate session termination via database session flush; device status flipped to COMPROMISED.

Eradication: Revoke compromised user's active access requests; rotate session secret key.

Recovery: Restore user account following verified multi-factor identity verification and device malware clearance.

Post-Mortem: Review append-only audit trail in Auditor Dashboard; generate SIEM export for forensic analysis.

# Phase 16  Final Security Review

Marks 1   Deliverable  Traceability, highest risks, limitations and final observations

## 1. End-to-End Traceability Matrix

This matrix demonstrates complete architectural consistency by tracing critical security requirement SR-05 through every design, threat modeling, agile planning, development, testing, and deployment phase.

Requirement (SR-05)
  "Only authorized users with trusted devices may access sensitive resources."
  │
  ▼
Use Case (UC-01 / UC-02)
  docs/phase-03-uml.md: Critical Use Case "Request Access to Internal Application"
  Preconditions: Device trust verified; Role evaluated.
  │
  ▼
Data Flow Diagram (DFD Level 1)
  docs/phase-04-data-flow.md: Process P5 (Policy Evaluation) & Process P6 (Risk Assessment)
  Crosses Trust Boundary TB4 (Backend API → Policy Engine).
  │
  ▼
STRIDE Threat Model (T-07)
  docs/phase-07-threat-model.md: Threat T-07 (Elevation of Privilege: Device Trust Spoofing)
  Risk Level: HIGH. Impact: Unauthorized access to confidential internal systems.
  │
  ▼
Vulnerability Analysis (VULN-03)
  docs/phase-09-vulnerability.md: Missing Device State Validation & Tampering
  Mitigation: Server-side device registry check; continuous trust score calculation.
  │
  ▼
Attack Tree Branch (ATK-04)
  docs/phase-10-attack-tree.md: Node "Compromise Trusted Device / Spoof Device State"
  Mitigations: Reject unmanaged devices; deny compromised status in PolicyEngine.
  │
  ▼
Product Backlog User Story (US-05 & US-08)
  docs/phase-11-backlog.md: US-05 "Device Trust Evaluation" & US-08 "Zero-Trust Policy Engine"
  Acceptance Criteria: Compromised or untrusted devices denied access to sensitive resources.
  │
  ▼
Scrum Sprint & Task (Sprint 1 / Task ZTAP-15)
  docs/phase-12-scrum.md: Sprint 1 backlog item ZTAP-15 "Implement DeviceEvaluator strategy"
  Estimate: 5 Story Points. Completed within Sprint 1.
  │
  ▼
Source Code Implementation
  lib/policy/evaluators/DeviceEvaluator.ts & lib/services/AccessRequestService.ts
  Directly validates device status against database; contributes to risk score.
  │
  ▼
Automated Security Test
  tests/unit/policy-engine.test.ts:
  "immediately DENIES access if the device is flagged as COMPROMISED"
  "triggers STEP_UP_AUTHENTICATION or DENIAL when aggregate risk is high"
  │
  ▼
Production Deployment Control
  k8s/deployment.yaml & Dockerfile:
  Non-root security context (`USER nextjs:1001`), dropped capabilities (`drop: ["ALL"]`),
  HTTPS-only cookie transmission with `HttpOnly` and `SameSite` flags.

## 2. Top 3 Highest-Risk Security Issues & Residual Risk Analysis

| Rank | Security Issue | Applied Hardening Controls | Residual Risk Level | Rationale |
| --- | --- | --- | --- | --- |
| 1 | Compromised Endpoint Device Bypassing Access Gate | Server-side device compliance check in DeviceEvaluator; instant revocation if flagged COMPROMISED; unmanaged devices penalized +20 risk points. | Low | If malware compromises an endpoint without triggering external EDR telemetry, initial access may occur until the next risk refresh window. |
| 2 | Privilege Escalation via Direct API Tampering | Server-side RBAC middleware (withRoles); strict anti-self-privilege-assignment in UserService.ts; immutable audit logging. | Negligible | Roles cannot be modified via client-side payload manipulation or by standard employees. |
| 3 | Credential Stuffing & Brute-Force Attacks | Argon2id password hashing; sliding-window rate limiter (5 attempts per 15 min); automatic 15-minute account lockout. | Very Low | Online attacks are throttled and locked out; offline attacks against hashes are computationally intractable due to 64MB memory cost. |

## 3. Known Limitations & Future Improvements

Hardware-Bound Device Attestation (Future Improvement):

*Current State*: Device trust is validated against registered database records and user association.

*Enhancement*: Integrate WebAuthn / FIDO2 hardware security keys and TPM (Trusted Platform Module) attestation for cryptographic proof of device identity.

Distributed Rate Limiting with Redis (Future Improvement):

*Current State*: In-memory sliding window rate limiter suitable for single-node and demo environments.

*Enhancement*: Transition to a shared Redis cluster using token bucket algorithms for multi-region Kubernetes deployments.

Machine Learning Anomaly Detection (Future Improvement):

*Current State*: Rule-based deterministic risk scoring engine with explainable factors.

*Enhancement*: Augment with unsupervised UEBA (User and Entity Behavior Analytics) models to detect novel access patterns and geographic velocity anomalies.

## Final observation

The project demonstrates a coherent secure software lifecycle from requirements to deployment controls. The strongest evidence is the consistency between the server side RBAC and zero trust decision design, the Jira product backlog, the implemented modules and the passing automated tests. Production use still requires federated identity, hardware backed device attestation and independently protected external audit retention.

# Appendix A Tools and technologies

| Category | Tools and technologies |
| --- | --- |
| Planning and documentation | Jira Software, Microsoft Word, Draw.io |
| Development | Visual Studio Code, Node.js, npm, Next.js, React, TypeScript, Tailwind CSS |
| Data and validation | PostgreSQL, Prisma ORM, Zod |
| Testing and security | Vitest, Playwright, ESLint, Trivy, OWASP ZAP, Postman |
| Delivery | Git, GitHub, GitHub Actions, Docker, Docker Compose, Kubernetes, Minikube |
| Automation | PowerShell |

# Appendix B Verification summary

| Area | Verified result |
| --- | --- |
| Jira | 101 work items; 16 phase epics; 97 Done; 4 In Progress |
| Product backlog | 12 assessed user stories with priority, points, acceptance criteria and child verification tasks |
| Scrum | Two closed sprints; 56 completed story points; three resolved defects; zero defect carry over |
| Automated tests | 5 test files and 21 tests passed |
| Production build | Next.js optimized build completed successfully |
| Document alignment | All 16 examination phases explicitly represented in rubric order |